Detailed Documentation

Each stage of the process:

- Intake

a. Owner: Product Owner, Product Manager

Action: Capture all business requirements & technical requirements or other project work requests (bugs) through intake

Outcome: Request logged & prepared for work break down

2. Collaborative Effort

A. Functional/Technical Requirements Completed & Approved via Clarity

i. Owner: Product Manager/Product Owner

ii. Define the problem, context, and desired outcomes

iii. Document business value & impact

iv. Architecture & Cyber Risk Assessment Completed & Approved via Clarity

B. Detailed Breakdown (What & Why) in JIRA

i. Owner: Product Manager/Product Owner

ii. Define the problem, context, and desired outcomes

iii. Document business value & impact

C. Prioritization:

i. Owner: Product Manager/Product Owner and Business Stakeholders

  - Support: Project/Program Manager

ii. Requests are ranked against business priorities

D. JIRA Ticket Creation:

i. Owner: Product Manager/Product Owner

  - Project/Program Manager will create Epics.

  - Each prioritized request from business/technical requirement is logged as JIRA ticket, using this form for Feature, Story, and Bug.

Input should be aligned in this manner:

  - Description: What and Why for the Request

  - Product Owner/Product Manager:  Respective to each project

  - Assignee: Team Member responsible for the delivery

  - Reporter: Product Owner/Product Manager

  - Application: Impacted Application

  - Organizational Pillar: Order To Delivery

  - Project ID: Example - PR102233

  - Story Points: (1, 2, 3, 5, 8, 13) Level of Effort

E. Insert to Roadmap/Kanban Board

  - Ticket is added to the Order To Delivery project roadmap for visibility and tracking

2. Planning, Assignment, Level of Efforts

i. Owner: Product Manager/Owner

  - Determine which team members will execute the development efforts

  - Scope Out (How), Level of Effort and Assign Resources

  - Defines the detailed approach

  - Provides project/program level oversight (dependencies, risks, milestones)

  - Finalize/Confirm based on level of effort and resources

  - Project/Program Manager: Update the roadmap

4. Development Tracking

i. Owner: Project/Program Manager

  - Manages detailed execution

  - Weekly tracking

  - Continues oversight, escalates cross-team risks or delays (weekly or as team member informs)

5. Quality Assurance

i. Owner: Product Manager/Owner

  - Validate functionality and integration or development work

  - Uses QA environment and ALM to confirm acceptance criteria are met

  - UAT with business users validated

  - If issues are identified → cycle back to PLANNING

6. Release Readiness Check

i. Initial Owner: Product Manager/Owner

ii. Final Owner:  ServiceNow Approval Manager

7. Release Notes:

i. Owner: Product Manager/Owner

  - Document changes clearly

  - Include business impact, functional or technical details and known limitations

8. Communication & Adoption

i. Owner: Product Manager/Owner

  - Notify release details and timing

  - Provide any training material, FAQs, or enablement guides

9. Post Release Monitoring

i. Owner: Product Manager/Owner

  - Capture feedback, performance metrics, bugs or minor changes

  - Feed insights back into IN TAKE for continuous improvement

RACI Matrix

R (Responsible): Does the work

A (Accountable): Owns the outcome/final decision

C (Consulted): Provides input/expertise

I (Informed): Needs to be kept updated

| Step/Activity | Project/Program Manager | Business/IT Leadership | Product Owner/Product Manager | Development Team |
| --- | --- | --- | --- | --- |
| Intake (FR, TR, ARB, CRA) | Consult | Responsible, Accountable | Responsible, Accountable |  |
| Detailed Breakdown (What & Why) |  |  | Responsible, Accountable |  |
| Prioritization |  | Consult | Responsible, Accountable |  |
| JIRA Ticket Creation | Inform |  | Responsible, Accountable | Consult |
| Insert to Roadmap | Responsible, Accountable |  |  |  |
| Planning/Assign Resource | Inform | Consult | Responsible, Accountable | Responsible |
| Finalize/Confirm Based on Level of Effort & Resources | Inform | Consult | Responsible, Accountable | Responsible |
| Development Tracking/Monitor Execution at Team Level | Accountable |  | Responsible | Responsible |
| QA - Test Validation | Inform | Consult | Responsible, Accountable | Consult |
| Release Readiness Check | Inform | Responsible, Accountable | Responsible, Accountable | Consult |
| Release Notes/Communication | Inform | Inform | Responsible, Accountable | Consult, Inform |
| Post-Release Monitoring | Inform |  | Responsible, Accountable | Consult |

Governance & Change Management

In Take: After Business/Technical Requirements and Architecture/Cyber approved, submit JIRA Ticket request via JIRA form

- JIRA Ticket Creation:

i. Owner: Product Manager/Owner → Consult Development Team

ii. Build out Epic = Project, Identify features and story work items

iii. Please review below checklist before logging the ticket

  - Update actual issue status (New, Ready, In Progress, Validate, Done, On Hold)

  - Update due dates or story points for all issues to track progress and maintain timelines for completion

  - Ensure ticket/issue titles and descriptions are clear, concise, and accurately reflect the tasks or requirement to avoid confusion

  - Ensure that all issues are assigned to the appropriate team member and remove any outdated or incorrect assignments

- CAB Approvals: Required for high-impact production releases

Guidelines for Estimating Efforts

| Story Points | Work Hours | Work Days | Description |
| --- | --- | --- | --- |
| 1 | 4 hour | 0.5 | Small text/UI changes, small bug fixes, research |
| 2 | 8 hour | 1 |  |
| 3 | 18 hours | 3 | Feature Updates, Database Changes |
| 5 | 32 hours | 5 |  |
| 8 | 64 hours | 10+ | New Feature Development, Complex bug fixes, Enhancements |

IRA GOVERANCE - REPORTING

Best practices required to standardize reporting across the team

Jira Issue Tracking

Organize and manage work in Jira by breaking it down into Epics, Features, and User Stories. This approach ensures we can track big-picture goals, manage smaller tasks, and maintain clear visibility at every level, allowing teams to stay focused and deliver on time. Story sizing will help with better delivery prediction.

Jira Reporting

Easily visualize project progress and task management with Jira’s Timeline View and Kanban Board. These tools provide real-time insights into deadlines, task status, and workflow, helping the team stay organized and efficiently move work forward.